# Student Diary: Aashish

## Role: Backend & API Integration

| Week | Dates | Planning & Development Activity |
| --- | --- | --- |
| W1 | 28 Jan - 03 Feb | Project ideation: Defining the 'Holistic Growth' concept and backend scope. |
| W2 | 04 Feb - 10 Feb | Researching Tech Stack: Choosing Node.js/Express 5 and MongoDB for primary storage. |
| W3 | 11 Feb - 17 Feb | Designing ER Diagrams: Mapping User, Organization, and Timetable relationships. |
| W4 | 18 Feb - 24 Feb | Architecture Planning: Deciding on the Modular Backend pattern for feature isolation. |
| W5 | 25 Feb - 03 Mar | Multi-tenancy Design: Planning the 'organizationId' isolation strategy for data security. |
| W6 | 04 Mar - 10 Mar | Environment Setup: Configuring TypeScript, ESLint, and the Express server boilerplate. |
| W7 | 11 Mar - 17 Mar | Auth Strategy: Planning the Hybrid Auth flow (Firebase + Custom JWT RBAC). |
| W8 | 18 Mar - 24 Mar | External API Research: Studying Gmail API OAuth scopes for event detection. |
| W9 | 25 Mar - 31 Mar | GitHub Integration Plan: Defining logic for periodic (6h) repo analytics syncing. |
| W10 | 01 Apr - 07 Apr | Database Schema Finalization: Defining Mongoose models for student profiles and marks. |
| W11 | 08 Apr - 14 Apr | Overlap Engine Logic: Designing the algorithm for multi-section conflict detection. |
| W12 | 15 Apr - 21 Apr | AI Integration Research: Selecting Gemini-2.5-flash and planning prompt structures. |
| W13 | 22 Apr - 28 Apr | Real-time Data Strategy: Designing Firestore collections for event streaming. |
| W14 | 29 Apr - 05 May | Security Planning: Designing CSP headers and API rate-limiting middleware. |
| W15 | 06 May - 12 May | Documentation: Writing the AI_CONTEXT.txt for backend architectural clarity. |
| W16 | 13 May - 19 May | Integration Testing Plan: Mapping API endpoints for front-to-back connectivity. |
| W17 | 20 May - 22 May | Final Review: Preparing backend documentation and system flow for Zeroth Evaluation. |

# Student Diary: Kushagra

## Role: Frontend & UI/UX

| Week | Dates | Planning & Development Activity |
| --- | --- | --- |
| W1 | 28 Jan - 03 Feb | UI Ideation: Creating mood boards for the 'Academic Universe' Glassmorphism theme. |
| W2 | 04 Feb - 10 Feb | Tech Stack Selection: Opting for Next.js 16 (App Router) and Tailwind CSS 4. |
| W3 | 11 Feb - 17 Feb | Wireframing: Designing low-fidelity layouts for Student and Faculty dashboards. |
| W4 | 18 Feb - 24 Feb | UI Component Planning: Identifying reusable Radix UI primitives for the project. |
| W5 | 25 Feb - 03 Mar | Prototype Design: Creating high-fidelity Figma designs for the growth tracking charts. |
| W6 | 04 Mar - 10 Mar | Frontend Initialization: Setting up Next.js with Turbopack and folder structure. |
| W7 | 11 Mar - 17 Mar | Role-Based Routing: Planning dynamic routes for /dashboard/[role]. |
| W8 | 18 Mar - 24 Mar | Theme Implementation: Configuring Tailwind 4 colors and Glassmorphism utility classes. |
| W9 | 25 Mar - 31 Mar | Component Architecture: Designing the shared UI library in /components/. |
| W10 | 01 Apr - 07 Apr | Data Visualization Plan: Selecting Recharts for IQ/EQ trend analysis display. |
| W11 | 08 Apr - 14 Apr | Layout Design: Implementing the main navigation and sidebar with Lucide icons. |
| W12 | 15 Apr - 21 Apr | Responsive Strategy: Ensuring dashboard compatibility across tablet and mobile views. |
| W13 | 22 Apr - 28 Apr | State Management Plan: Deciding on React Hooks and context for real-time updates. |
| W14 | 29 Apr - 05 May | Performance Planning: Strategizing Zero-Flicker Hydration for SEO and speed. |
| W15 | 06 May - 12 May | Visual Polishing: Finalizing animations and hover effects for the 'Elegant' UI feel. |
| W16 | 13 May - 19 May | Frontend Audit: Checking accessibility (a11y) and color contrast compliance. |
| W17 | 20 May - 22 May | Final Presentation: Preparing the UI walkthrough for the Zeroth Evaluation. |

# Student Diary: Avdesh

## Role: Testing & QA

| Week | Dates | Planning & Development Activity |
| --- | --- | --- |
| W1 | 28 Jan - 03 Feb | Testing Strategy: Defining the scope of Unit, Integration, and E2E testing. |
| W2 | 04 Feb - 10 Feb | Tool Selection: Choosing Playwright for automation and Vitest for unit tests. |
| W3 | 11 Feb - 17 Feb | Test Plan Creation: Identifying critical user journeys (Login, Sync, Dashboard). |
| W4 | 18 Feb - 24 Feb | Security Audit Planning: Defining checks for RBAC and Organization isolation. |
| W5 | 25 Feb - 03 Mar | Environment Prep: Setting up test databases (MongoDB Atlas test cluster). |
| W6 | 04 Mar - 10 Mar | CI/CD Research: Planning GitHub Actions for automated test runs on PRs. |
| W7 | 11 Mar - 17 Mar | Auth Flow Testing: Writing test cases for domain-based role assignment. |
| W8 | 18 Mar - 24 Mar | API Mocking Strategy: Planning MSW (Mock Service Worker) for frontend testing. |
| W9 | 25 Mar - 31 Mar | Database Integrity Checks: Planning tests for multi-tenancy leakage. |
| W10 | 01 Apr - 07 Apr | Firestore Rule Auditing: Designing test scripts to verify security rules. |
| W11 | 08 Apr - 14 Apr | Load Testing Research: Selecting tools for benchmarking the Overlap Engine. |
| W12 | 15 Apr - 21 Apr | Vulnerability Assessment: Planning scans for sensitive API keys and secrets. |
| W13 | 22 Apr - 28 Apr | Browser Compatibility: Setting up Playwright for Chrome, Firefox, and Safari. |
| W14 | 29 Apr - 05 May | Error Handling Review: Testing system resilience against API failures (Gmail/GitHub). |
| W15 | 06 May - 12 May | Documentation Audit: Verifying that README.md matches the system behavior. |
| W16 | 13 May - 19 May | Regression Testing: Running a full suite of tests before the Zeroth Evaluation. |
| W17 | 20 May - 22 May | QA Sign-off: Preparing the testing report and coverage metrics for evaluation. |